Milestone 4 Summary

AI Configuration, Tracking & Maintainability

SUMMARY

Milestone 4 is designed to harden the AI layer after the completion of the RAG resume generation foundation. Instead of building a heavy resume scoring system or an AI self-review loop, this milestone focuses on making AI behavior configurable, traceable, and easier to maintain.

The milestone preserves ResumeTailor’s product philosophy: AI assists the user, but the user remains responsible for final review, editing, and export. Prompt templates, generation history, database-backed keywords, and section-level rewrite provide practical engineering value without turning the product into an autonomous resume agent.

OVERVIEW

Move hardcoded prompts into database-backed prompt templates.

Track prompt versions so prompt changes can be rolled back and debugged.

Record AI generation attempts for observability and future cost tracking.

Migrate keyword hints from frontend constants into a database-backed keyword taxonomy.

Keep keyword hints lightweight and user-controlled; do not introduce resume scoring.

Add section-level rewrite as a targeted editing feature that does not regenerate an entire resume.

MILESTONE SCOPE

| Stage | Feature | Main Purpose |
| --- | --- | --- |
| 4.1 | Prompt Templates | Move prompt content out of Java code and into maintainable database records. |
| 4.2 | Prompt Versioning | Support prompt iteration, rollback, and active prompt selection by type. |
| 4.3 | Generation History | Record AI generation attempts, prompt versions, status, and future token/cost data. |
| 4.4 | Skill Keywords DB Migration | Move frontend keyword constants into a backend-managed keyword table. |
| 4.5 | Database-backed Keyword Hints | Load tracked keywords from the backend while keeping matching lightweight and non-AI. |
| 4.6 | Section-level Rewrite | Allow users to rewrite a specific section or bullet without full resume regeneration. |

STAGE 4.1 - PROMPT TEMPLATES

Goal: move Normal, RAG, and future section rewrite prompts out of hardcoded Java service methods.

Create a prompt_templates table.

Support prompt types such as NORMAL_RESUME, RAG_RESUME, and SECTION_REWRITE.

Seed the existing Java prompts as version 1 templates.

Load active prompt templates at generation time.

Keep prompt variable replacement inside the backend service layer.

CREATE TABLE prompt_templates (
    id BIGSERIAL PRIMARY KEY,
    name VARCHAR(100) NOT NULL,
    type VARCHAR(50) NOT NULL,
    version INT NOT NULL,
    content TEXT NOT NULL,
    active BOOLEAN NOT NULL DEFAULT FALSE,
    created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,
    updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP
);

STAGE 4.2 - PROMPT VERSIONING

Goal: allow prompt changes without losing historical prompt behavior.

Each prompt update creates a new version instead of overwriting the existing one.

Only one prompt should be active per prompt type.

Normal generation should use the active NORMAL_RESUME prompt.

RAG generation should use the active RAG_RESUME prompt.

Section rewrite should use the active SECTION_REWRITE prompt once Stage 4.6 is implemented.

STAGE 4.3 - GENERATION HISTORY

Goal: record AI generation attempts for debugging, observability, and future AI cost tracking.

Record user, job, resume version, generation method, prompt template, model name, and status.

Store error messages for failed generations.

Keep token counts nullable in the first version.

Use the history table as a foundation for future model configuration and AI cost dashboards.

CREATE TABLE generation_history (
    id BIGSERIAL PRIMARY KEY,
    user_id BIGINT NOT NULL,
    job_id BIGINT,
    resume_version_id BIGINT,
    generation_method VARCHAR(20) NOT NULL,
    prompt_template_id BIGINT,
    prompt_version INT,
    model_name VARCHAR(100),
    input_token_count INT,
    output_token_count INT,
    status VARCHAR(30) NOT NULL,
    error_message TEXT,
    created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP
);

STAGE 4.4 - SKILL KEYWORDS DATABASE MIGRATION

Goal: migrate the frontend IMPORTANT_TERMS constant into a maintainable database-backed keyword table.

Create a skill_keywords table.

Seed the current curated software engineering keyword list using Flyway.

Expose enabled keywords through a simple backend API.

Do not build an admin UI in this milestone.

Prepare the schema for future aliases, role tags, and keyword weighting.

CREATE TABLE skill_keywords (
    id BIGSERIAL PRIMARY KEY,
    term VARCHAR(100) NOT NULL,
    normalized_term VARCHAR(100) NOT NULL,
    category VARCHAR(100) NOT NULL,
    aliases TEXT[],
    role_tags TEXT[],
    enabled BOOLEAN NOT NULL DEFAULT TRUE,
    created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,
    updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP
);

STAGE 4.5 - DATABASE-BACKED KEYWORD HINTS

Goal: keep keyword hints as a lightweight manual review aid while loading the keyword list from the backend.

Continue using simple keyword coverage hints instead of ATS scoring.

Do not introduce a resume score, match score, or qualified/unqualified label.

Fetch enabled keywords from GET /api/skill-keywords.

Compare tracked keywords against the selected job description and selected resume version.

Display simple Covered / Not found chips only for terms that appear in the job description.

EXCLUDED FROM THIS MILESTONE

| Excluded Item | Reason |
| --- | --- |
| Resume Score / ATS Score / Match Score | Avoids overclaiming and AI self-judgment. |
| Semantic Match Scoring | Too heavy for the current product direction and not required for user value. |
| AI Resume Review | Adds token cost and creates a generate-review-rewrite loop. |
| Resume Suggestions as a Separate AI Call | Too close to AI reviewing its own output. Section rewrite is a better controlled feature. |
| Interview Suggestions | Deferred to a future user-facing AI feature. |
| Cover Letter Generation | Deferred or removed from near-term scope. |
| Streaming Responses | Not necessary for the current resume editing workflow. |

IMPLEMENTATION ORDER

Create prompt_templates table and seed NORMAL_RESUME / RAG_RESUME v1.

Add PromptTemplate model, mapper, service, and active prompt lookup.

Update ResumeService to load active prompt templates from the database.

Create generation_history table and record generation success/failure.

Create skill_keywords table and seed the existing keyword list.

Add GET /api/skill-keywords and update frontend keyword hints to load from backend.

- FINAL MILESTONE 4 TARGET

At the end of Milestone 4, ResumeTailor should have a more maintainable AI layer: prompts are configurable, prompt versions are trackable, generation activity is logged, keyword hints are database-backed, and users can rewrite individual resume sections without regenerating the entire resume. The milestone intentionally avoids resume scoring and AI self-review to keep the product transparent and user-controlled.

ResumeTailor v2.0 - internal project documentation